# Title: The Usual Suspects - Q2 Mid 2019 Aspirations

## Aspirations - Q2 Mid 2019 Freshsales, Squad 3 21 May 2019

Mission: Continue evolving integrated email as USP of Freshsales Improving search and filters

|  | Name | Email | Git home (if applicable) |
| --- | --- | --- | --- |
| Tech Lead | Sivakumar | sivakumar.muthuchamy@freshworks.com |  |
| Squad Lead | Manikandan | manikandan.subramaniam@freshworks.com |  |
| Product Owner | Aditi | aditi.balaji@freshworks.com |  |
|  | Vinay | vinay.yevatkar@freshworks.com |  |
| Members | Dwarak | thoppe.dwarakanath@freshworks.com |  |
|  | Kalaivasakan | kalaivasakan.kalaiarasan@freshworks.com |  |
|  | Blessina | blessina.sekar@freshworks.com |  |
|  | Hariharasuthan | hariharasuthan.balaji@freshworks.com |  |
|  | Uma | uma.baskaran@freshworks.com |  |
|  | Bala | balasubramanian.perumal@freshworks.com |  |
|  | Sathishkumar Hari | sathishkumar.hari@freshworks.com |  |
|  | Somasundaram | somasundaram.ravindran@freshworks.com |  |

# Success metrics - KPIs (Key Performance Indicators)

- Features shipped - Number of tickets resolved - Test cases automated - RSpec coverage - Number of UI test cases automated

## Previous Aspirations Link:

## The Usual Suspects - Q1 2019 Aspirations

### Results: How did we do since last Aspirations? (Planned vs Delivered - Summarise the results and provide applicable links)

| Goal (from previous Aspirations) | Status | Tickets |
| --- | --- | --- |
| Email |  |  |
| Adding tags & filters in email templates | Done | Somasundaram Ravindran FSALES-5599 |
| Mailbox migration to Email Platform | Existing mailboxes migrated ( All EU accounts + 10 US accounts) | Kalaivasakan Kalaiarasan FSALES-5555 |
| Revision of HTML tags whitelisted list used in emails | In Staging | Thoppe Dwarakanath FSALES-10810 |
| Emails linking with deals | In Progress | Kalaivasakan Kalaiarasan FSALES-1074 |
| Search and Filters |  |  |
| Recent views on the bread crumb | Done | Blessina NancySekar |
| Others |  |  |
| Marketplace custom app for Sotheby's | Done (Address and Phone app) | Hariharasuthan Balaji FSALES-9781 FSALES-9866 |
| Sothebys Apps - Biography Client Summary App Client relationship metrics Field level Tracker Copy and Slide Dedupe and Un dedupe | Done | FSALES-9926 FSALES-9927 FSALES-10073 FSALES-10508 FSALES-10072 FSALES-10268 |
| Marketplace other Apps - Super receptionist Typeform Chargebee Integration - in progress |  | FSALES-8598 FSALES-7893 FSALES-7568 |
| Tech Debts |  |  |
| Dwarak | In Progress | Email inbound optimization (3rd cut) |

### Success metric trend (over the past 3 months)

| Metric | May | March | January |
| --- | --- | --- | --- |
| Features shipped | 2 | 3 | 2 |
| Number of Tickets resolved | 32 | 48 | 32 |
| RSpec coverage | 67% | 64% | 55% |

| Automation coverage (High & Critical) | Total p0 and p1 cases | Automated p0 and p1 cases | Coverage |
| --- | --- | --- | --- |
| January | 356 | 246 | 69.1% |
| March | 358 | 278 | 78% |
| May | 393 | 324 | 82% |

## Top contributors (since last Aspirations - please leave this section blank if data not available)

| Name | Contribution |
| --- | --- |
| Somasundaram Ravindran Sathishkumar Hari | Adding tags & filters in email templates |

## Top Issues (faced since last Aspirations)

| Issue | Root cause | Recurring |
| --- | --- | --- |

## Plan for next month (or) Aspirations

| Goal | Deliverables |
| --- | --- |
| Custom roles for Email and Email templates | FSALES-10807 |
| Email Template tagging V2 Somasundaram Ravindran | FSALES-10854 |
| User preferred fonts for email Hari | FSALES-2918 |
| Sync emails to lead/contact for which I am owner | FSALES-10805 |
| Drill down in list view for bulk email metrics | FSALES-10635 |
| Custom Roles : Email and SMS throttling | FSALES-10634 |
| Personalize bulk email before sending | FSALES-10633 |

## Identified risks

| Risk | Mitigation strategy | Recurring |
| --- | --- | --- |

## Tech Debts

| Name | Status | Deliverables |
| --- | --- | --- |
| Dwarak | In Progress | Email inbound optimization (3rd cut) - in progress Cached results using Memcached - Email inbound optimisation 1st cut Join condition optimised - Conversations |

## Plan/Roadmap/Vision - that extends beyond next month

- Email limits redesign

- Email historical import of emails, suggested leads

- Email feature onboarding

- Providing account level SMTP to control their email sending related events and limits

- Provide an option to mark an email as private