# Title: Alpha Team

|  |
| --- |
| **Squad Members** |

|  |  |  |
| --- | --- | --- |
| [Vijayaragavan Venkatarathinam](%20%20%20%20/display/~vijayaragavan.venkatarathinam%0A) [vijayaragavan.venkatarathinam@freshworks.com](mailto:vijayaragavan.venkatarathinam@freshworks.com) | [User icon: akshayvaliya.rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A) [Akshayvaliya Rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A) [akshayvaliya.rakkanchath@freshworks.com](mailto:akshayvaliya.rakkanchath@freshworks.com) | [Manikandan Chellamuthu](%20%20%20%20/display/~manikandan.chellamuthu%0A) [manikandan.chellamuthu@freshworks.com](mailto:manikandan.chellamuthu@freshworks.com) |
| [Prabhu Balaji](%20%20%20%20/display/~prabhu.balaji%0A) [prabhu.balaji@freshworks.com](mailto:prabhu.balaji@freshworks.com) | [Vignesh Eswaran Sundararajan](%20%20%20%20/display/~vignesh.sundararajan%0A) [vignesh.sundararajan@freshworks.com](mailto:vignesh.sundararajan@freshworks.com) | [Tahseen Ibrahim](%20%20%20%20/display/~tahseen.ibrahim%0A) [tahseen.ibrahim@freshworks.com](mailto:tahseen.ibrahim@freshworks.com) |
| [User icon: pavithra.perumal](%20%20%20%20/display/~pavithra.perumal%0A) [Pavithra P](%20%20%20%20/display/~pavithra.perumal%0A) [pavithra.perumal@freshworks.com](mailto:pavithra.perumal@freshworks.com) | [Rubika Srinivasan](%20%20%20%20/display/~rubika.srinivasan%0A) [rubika.srinivasan@freshworks.com](mailto:rubika.srinivasan@freshworks.com) | [Murali Krishna](%20%20%20%20/display/~murali.krishna%0A) [murali.krishna@ctr.freshworks.com](mailto:murali.krishna@ctr.freshworks.com) |
| [Vignesh Swaminathan](%20%20%20%20/display/~vignesh.swaminathan%0A) [vignesh.swaminathan@freshworks.com](mailto:vignesh.swaminathan@freshworks.com) | [Kevin Shelton](%20%20%20%20/display/~kevin.shelton%0A) [kevin.shelton@freshworks.com](mailto:kevin.shelton@freshworks.com) |  |

**Body of Ownership:**

**Sales Goals - Activities Dashboard - Marketplace -  iPaaS - Lead Scoring - Tags - Invoicing integration - Esignature integration - Freshdesk integration.**

**Sprint Summary:**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sprint Name | Sprint Duration | Planned Items | Completed Items | Ad Hoc Items / Unplanned Items | Retrospective | Star Performer / Sprint Champion |
| 1 | Aquaman | 12 Dec 2019  - 25 Dec 2019 | 28 | 20 |  | [Aquaman - Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=230091783) | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) |
| 2 | Batman | 26 Dec 2019  - 08 Jan 2020 | 16 | 8 |  | [Batman - Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=230093562) | [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) |
| 3 | Capt. Marvel | 09 Jan 2020  - 22 Jan 2020 | 27 | 5 + 10 (DOD reached) = 15 |  | [Capt.Marvel - Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=237143180) | [Tahseen Ibrahim](https://confluence.freshworks.com/display/~tahseen.ibrahim) |
| 4 | Deadpool | 23 Jan 2020  - 05 Feb 2020 | 25 | 23 + 2 ( DOD reached) = 25 | 7 | [Deadpool Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=237148631) | [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) |
| 5 | Elektra | 06 Feb 2020  - 19 Feb 2020 | 28 Story Points : 42 | 29 Story Points : 78 | 8 | [Elektra Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=237154398) | [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) [Pavithra P](https://confluence.freshworks.com/display/~pavithra.perumal) |
| 6 | Flash | 20 Feb 2020  - 04 Mar 2020 | 29 Story Points : 49 | 22 Story Points : 55 | 6 | [Flash Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242296114) | Team |
| 7 | Groot | 05 Mar 2020  - 18 Mar 2020 | 22 Story Points : 43 | 17 Story Points : 45 | 5 | [Groot Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242296097) | Team |
| 8 | Hulk | 19 Mar 2020  - 01 Apr 2020 | 18 Story Points : 62 | 17 Story Points : 62 | 5 | [Hulk Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242296087) | Team |
| 9 | Iron Man | 02 Apr 2020  - 15 Apr 2020 | 19 Story Points : 73 | 16 Story Points : 67 |  | [Iron Man Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242296628) | [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan)  Special Appreciations  [Dheenadhayalan Gunasekaran](https://confluence.freshworks.com/display/~dheenadhayalan.gunasekaran) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) For MCR |
| 10 | Joker | 16 Apr 2020  - 29 Apr 2020 | 23 Story Points : 84 | 24 Story Points : 79 | 8 | [Joker Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242308191) | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) |
| 11 | Krypto | 30 Apr 2020  - 13 May 2020 | 20 Story Points : 77 | 19 Story Points : 76 | 8 | [Krypto Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=242316656) | [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) |
| 12 | Loki | 14 May 2020  - 27 May 2020 | 25 Story Points : 79 | 22 Story Points : 74 | 11 | [Loki Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=247635000) | [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Abishek Kumar S](https://confluence.freshworks.com/display/~abishek.kumar)  Special Appreciations Designer - [Gopi Krishna](https://confluence.freshworks.com/display/~gopi.krishna) Reviews and response time |
| 13 | Mysterio | 28 May 2020  - 10 Jun 2020 | 23 Story Points : 101 | 17 Story Points : 69 | 8 | [Mysterio Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=247645021) | [Rubika Srinivasan](https://confluence.freshworks.com/display/~rubika.srinivasan) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke)  Special Appreciations Designer - [Gopi Krishna](https://confluence.freshworks.com/display/~gopi.krishna) Reviews and response time |
| 14 | Nightwing | 11 Jun 2020  - 24 Jun 2020 | 24 Story Points : 100 | 20 Story Points: 74 | 5 | [Nightwing Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=251108545) | [Abishek Kumar S](https://confluence.freshworks.com/display/~abishek.kumar) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Rubika Srinivasan](https://confluence.freshworks.com/display/~rubika.srinivasan) |
| 15 | Ozymandias | 25 Jun 2020  - 08 Jul 2020 | 22 Story Points: 91 | 17 Story Points : 59 | 5 |  | [Prabhu Balaji](https://confluence.freshworks.com/display/~prabhu.balaji) |
| 16 | Punisher | 09 Jul 2020  - 22 Jul 2020 | 22 Story Points: 90 | 19 Story Points : 66 | 5 |  | [Abishek Kumar S](https://confluence.freshworks.com/display/~abishek.kumar) |
| 17 | Quarantine | 23 Jul 2020  - 05 Aug 2020 | 22 Story Points: 76 | 21 Story Points : 68 | 5 | [Quarantine Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=256429071) | [Hari Prasad D N](https://confluence.freshworks.com/display/~hari.prasad) [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran)  [Prabhu Balaji](https://confluence.freshworks.com/display/~prabhu.balaji) [Tahseen Ibrahim](https://confluence.freshworks.com/display/~tahseen.ibrahim)  Special Appreciations  [Thoppe Dwarakanath](https://confluence.freshworks.com/display/~thoppe.dwarakanath) |
| 18 | Red Skull | 07 Aug 2020  - 19 Aug 2020 | 16 Story Points: 50 | 11 Story Points : 25 | 9 | [Red Skull Retrospective](https://confluence.freshworks.com/pages/viewpage.action?pageId=256413058) | [Hari Prasad D N](https://confluence.freshworks.com/display/~hari.prasad) [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran)  [Prabhu Balaji](https://confluence.freshworks.com/display/~prabhu.balaji) |

* **Planned Items** - *Defines the number of items(User story, Task, Bugs) committed by all folks during the sprint planning*.
* **Ad Hoc Items** - *Defines the numbers of items (User story, Task, Bugs) added to the ongoing sprint on priority.*
* **Completed Items -***Defines the numbers of items (User story, Task, Bugs) completed in the sprint but the count does not include the Ad-hoc and unplanned Items*
* ***Unplanned Items*** *- Defined the number of items (User story, Task, Bugs) added after the beginning of the sprint but not part of the original sprint plan.*
* ***DOD****- Definition of Done , should be added to the ticket as comment or description on what the status of the ticket should be by the end of the sprint.*