# Title: Aquaman - Retrospective

|  |  |
| --- | --- |
| Date | 12 Dec 2019 |
| Participants | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) [Vijayaragavan Venkatarathinam](https://confluence.freshworks.com/display/~vijayaragavan.venkatarathinam) [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) [Prabhu Balaji](https://confluence.freshworks.com/display/~prabhu.balaji) [Tahseen Ibrahim](https://confluence.freshworks.com/display/~tahseen.ibrahim) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Rubika Srinivasan](https://confluence.freshworks.com/display/~rubika.srinivasan) |

## Retrospective

### What did we do well?

* Able to deliver picked items + 3
* Successful adaption to Agile Methodology + 2
* Good learning curve on Agile + 2
* End to End deployment of items based off of the board made it easier to prioritise items + 2
* Team was able to take ownership of their Items + 3
* Planning helped prioritise items

### What should we have done better?

* Needed more time on taking stands for Items
* Method of Estimation ( Days ) could have been done better
* PM / Code / Design review could have gone in parallel
* Inter-squad dependencies need to be handled better
* Need better planning on Items / Need a way to handle unplanned Items
* Keep EM in loop when picking up or re-prioritising Items
* Surface Issues and Blockers ASAP

## Actions

* Ready for grooming / Dev tickets have to be given to team a day before so team can be better prepared
* Limit Grooming / Planning time to 1 hr 30 mins
* PM - User stories have to be created for Epics properly before planning and grooming
* Sales 360 impact should also be considered across process in I2P , Dev, and Testing
* Automation time has to be considered as part of planning