# Title: Batman Retrospective

|  |  |
| --- | --- |
| Date | 08 Jan 2020 |
| Participants | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam)  [Prabhu Balaji](https://confluence.freshworks.com/display/~prabhu.balaji) [Tahseen Ibrahim](https://confluence.freshworks.com/display/~tahseen.ibrahim) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Rubika Srinivasan](https://confluence.freshworks.com/display/~rubika.srinivasan) |
| Champion | [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) |

## Retrospective

### What did we do well?

* PM Stands were faster compared to last sprint. (Dashboard Changes).
* Code Reviews were faster (Dashboard Changes).
* Able to Deliver on Committed Tasks.
* Easier to scale up to the Agile Process and On-boarded Properly.
* Faster Pace in finishing Tickets and Moving in the proper direction.

### What should we have done better?

* Frontend Code Reviews took longer.
* Too many Iteration of Code reviews in Frontend.
* Deployment took much longer than expected ( Items stayed in Staging for two days before deployment was done.)
* Changes suggested last minute from the PM side.
* Too many Ad-hoc tasks that were not planned in sprint effort day calculations ( discussions, meetings, etc that does not have proper way of being recorded )

## Actions

* Surface blockers and Other delays to the Team and EMs as soon as Possible.
* Record all decisions made with the PM in the ticket.
* Need to an extra day each sprint to consider ad-hoc Items.
* Need a way to handle definition of done for tickets on Sprint, so that they can be considered as Done when the sprint ends and not be un-delivered Items.