# Title: Byebuggers Sprint 1 Retrospective

|  |  |
| --- | --- |
| Date | 16 Dec 2019 |
| Participants | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey)[Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) [Kathirvalavan Soundarajan](https://confluence.freshworks.com/display/~kathirvalavan.soundarajan)[Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) |

## Retrospective

### What did we do well?

* Planning was very clear on items taken in current sprint (+5)
* Standup meeting helps us to prioritise the task (+4)
* Product grooming went well with all stack ranks and design docs ( +3)
* Code Reviews went well

### What should we have done better?

* Lack of User stories during planning, so it leads us in adding adhoc items
* Adhoc L2 support tickets can be given to individual person dedicatedly
* Platform dependencies should be figured out before we start the sprint or at the early stage.
* ETA can be planned better for Adhoc items ( +2)

## Actions

* Should make sure the User stories are added to "Ready for Grooming" by respective PMs before we start the grooming meeting.

## Appreciations

|  |  |  |  |
| --- | --- | --- | --- |
| Names | Reason | Votes | Voters |
| [Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) | For Managing RSPEC PRs and contributing more cases on RSPEC | 3 | [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) [Kathirvalavan S](https://confluence.freshworks.com/display/~kathirvalavan)  [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) |
| [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) | Adhoc items pushed with expected ETA’s | 1 | [Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) |
| [Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) | For managing action items on priority and closing them as expected | 1 | [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey) |
| [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey) | Sharing the ideas for ML Feedbacks and covering most of RSPECs | 2 | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) |