# Title: Byebuggers Sprint 2 Retrospective

|  |  |
| --- | --- |
| Date | 30 Dec 2019 |
| Participants | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey)[Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) [Kathirvalavan Soundarajan](https://confluence.freshworks.com/display/~kathirvalavan.soundarajan)[Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) |

## Retrospective

### What did we do well?

* Most of the backlogs in earlier sprint(sprint 1) is cleared as per ETA.
* Content, design and PM reviews are planned well based on their availability.
* Rspec and Ember coverage for all items shipped meets expected SLA ( 90%)

### What should we have done better?

* Code to be reviewed with 2 squads for frontend and we missed to re-request the PR to other squad reviewer. Hence the PR is not prioritised.
* Rspec coverage missed in this sprint as its a lean sprint to have this in priority list.

## Actions

* We should always click on Re-request to get the PR reviewed after pushing the changes ( PR process suggested by Akshay)

## Appreciations

|  |  |  |  |
| --- | --- | --- | --- |
| Names | Reason | Votes | Voters |
| [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) | Multiple items including ad hoc items shipped as per the deadlines | 4 | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey)  [Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) [Kathirvalavan S](https://confluence.freshworks.com/display/~kathirvalavan) |
| [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) | Multiple reviews in parallel to his user story is handled well with priority | 1 | [Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) |
| [Kathirvalavan S](https://confluence.freshworks.com/display/~kathirvalavan) | He took initiatives in doing POC on security bugs ,techdets and  solving ad hoc freshid issues. | 1 | [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) |