# Title: Byebuggers Sprint 4 Retrospective

|  |  |
| --- | --- |
| Date | 27 Jan 2020 |
| Participants | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey)[Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) [Mani Dharmarajan Govindaraj](https://confluence.freshworks.com/display/~mani.govindaraj)[Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) |

## Retrospective

### What did we do well?

* Code reviews are prioritised considering the corcoron items
* Addressed ad hoc items with sprint bandwidth without any slippage in ETA

### What should we have done better?

* Design and content impact not identified in grooming(email UI) (+3)
* Dev and QA effort estimation should be planned in sprint plan based on individual who is going to work on.

## Actions

* To avoid slippage in ETAs, dev and QA effort should be identified based on individual who is going to work on
* Should include someone from other squad for grooming if the any user story groomed outside the body of ownership

## Appreciations

|  |  |  |  |
| --- | --- | --- | --- |
| Names | Reason | Votes | Voters |
| [Venkatasurya Tejamatcha](https://confluence.freshworks.com/display/~venkatasurya.tejamatcha) | Outlook Addon adhoc completed in parallel with userstory planned. | 2 | [Athish Pranav Sethuram](https://confluence.freshworks.com/display/~athishpranav.sethuram) [Shivani Sampath](https://confluence.freshworks.com/display/~shivani.sampath) |
| [Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) | Cleared the dependencies for clone template and pushed to without slipping ETA | 2 | [Logesh Srinivasan](https://confluence.freshworks.com/display/~logesh.srinivasan) [Ajeet Pandey](https://confluence.freshworks.com/display/~ajeet.pandey) |
| [Mani Dharmarajan Govindaraj](https://confluence.freshworks.com/display/~mani.govindaraj) | sales 360 is done as his first task without any major review comments and bugs | 1 | [Mudhabir Ahmed](https://confluence.freshworks.com/display/~Mudhabir.Ahmed) |