# Title: Capt.Marvel - Retrospective

|  |  |
| --- | --- |
| Date | 22 Jan 2020 |
| Participants | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Kishore Shanmugam](https://confluence.freshworks.com/display/~kishore.shanmugam) [Hari Bukke](https://confluence.freshworks.com/display/~hari.bukke) [Rubika Srinivasan](https://confluence.freshworks.com/display/~rubika.srinivasan) [Vignesh Eswaran Sundararajan](https://confluence.freshworks.com/display/~vignesh.sundararajan)  [Tahseen Ibrahim](https://confluence.freshworks.com/display/~tahseen.ibrahim) |

## Retrospective

### What did we do well?

* Following up and Keeping track of tickets and Maintaining status of tickets.
* Addressed concerns and Areas of improvements from previous retrospectives properly.

### What should we have done better?

* Need to improve on estimation to avoid spillovers and get better on calculating available bandwidth of individuals. (+2)
* Need a documentation on Squad’s agile process on a central location consisting of an End to End flow.
* Need a way to avoid Ad-hoc decisions and better handling of dependency with other teams (Sales 360)
* Design reviews went longer than intended. ( Multiple Phone numbers labels )

## Actions

* Need to track Planned spillovers ; Suggestion : have In-progress as DOD for these tickets.
* Need a test account in production, staging or docker with all Integrations (At least for the most generally used Integrations ).
* Need to set up an account similar to Production with all the Features enabled, It will be easier to check Impact across everything.
* Need List of all Impact areas to be added as part of the acceptance criteria defined by PM.

     From Previous Retro :

* Need a way to Add automation as part of estimation.
* Need to add a day in planning for meetings and other tasks.