# Title: Hacker Hostel 2.0 - Sprint Jan 6 - Retrospective

|  |  |
| --- | --- |
| Date | 06 Jan 2020 |
| Participants | [Ayush Kalani](https://confluence.freshworks.com/display/~ayush.kalani) [Bhagirath Goud](https://confluence.freshworks.com/display/~bhagirath.goud) [Brahmmaeswari Mahalingam](https://confluence.freshworks.com/display/~brahmmaeswari.mahalingam) [Dheenadhayalan Gunasekaran](https://confluence.freshworks.com/display/~dheenadhayalan.gunasekaran) [Lakshman Veerendra](https://confluence.freshworks.com/display/~lakshman.veerendra) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) [Safeer Javidh](https://confluence.freshworks.com/display/~safeer.javidh) |

### What did we do well?

* L2 support - Dev/QA
* NO fights across all stakeholders

### What should we have done better?

* Sprint ceremonies are not happening properly
* Scope of the ticket is increasing without discussions with all stakeholders
* Communication is not happening.
* Blockers were not called out during standup
* Estimation to improve - Review changes and iteration bugs time taken are not factored in ETA
* Tickets lack updates
* Ready for grooming items is picked up beyond the next sprint, as the context is lost beyond that - should be documented in a ticket during grooming
* Ready for grooming tickets should be shared 2 days before grooming meeting