# Title: Mobile - June 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - June 2018** Freshsales, Mobile, 05 Jun 2018 |
| Mission:  Enable Freshsales customers to access features of the product on mobile platforms (iOS & Android). |

|  |  |  |  |
| --- | --- | --- | --- |
| **Amaithi Padai** | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Rinoy Chacko | [rinoy.chacko@freshworks.com](mailto:rinoy.chacko@freshworks.com) | <https://github.com/rinoy28> |
| Saravanan P | [saravanan.periyasamy@freshworks.com](mailto:saravanan.periyasamy@freshworks.com) | [https://github.com/saravanan-fw](https://www.google.com/url?q=https://github.com/saravanan-fw&sa=D&source=hangouts&ust=1523513133125000&usg=AFQjCNEgHzFGlEfYOCqGauyMhBQidk9vcQ) |
| **Squad Lead** | Manikandan S | [manikandan.subramaniam@freshworks.com](mailto:manikandan.subramaniam@freshworks.com) | <https://github.com/manikandanks> |
| **Product Owner** | Siddharth Gopalasundaram | [siddharth.gopalasundaram@freshworks.com](mailto:siddharth.gopalasundaram@freshworks.com) |  |
| **Members** | Pavan P M | [pavanpm@freshworks.com](mailto:pavanpm@freshworks.com) | <https://github.com/pavanpm> |
| Shyam Sundar R | [shyam.rajasekaran@freshworks.com](mailto:shyam.rajasekaran@freshworks.com) | <https://github.com/shyam-rajasekaran> |
| Saranya Selvaraj | [saranya.selvaraj@freshworks.com](mailto:saranya.selvaraj@freshworks.com) | <https://github.com/saranyasr> |
| Ramanathan Akila Vaidyanathan | [ramanathan.vaidyanathan@freshworks.com](mailto:ramanathan.vaidyanathan@freshworks.com) | <https://github.com/ramanathan-vaidyanathan> |
| Sathish Kumar V | [sathish.vijayakumar@freshworks.com](mailto:sathish.vijayakumar@freshworks.com) | <https://github.com/sathish-vijayakumar> |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. App installations 3. Active users 4. User sessions 5. Crash free sessions |

## **Previous Aspirations Link:**

[Mobile - April 2018 Aspirations](https://confluence.freshworks.com/pages/viewpage.action?pageId=187499986)

## **Results: How did we do since last Aspirations? (Planned vs Delivered - Summarise the results and provide applicable links)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results | Deliverables |
| Quick Add  [Pavan](https://confluence.freshworks.com/display/~pavanpm@freshdesk.com)(Android) [shyam sundar R](https://confluence.freshworks.com/display/~shyams@freshdesk.com) (iOS) | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Deal Lost reason dialogue when Deal stage changed to Lost  Lead Unqualified reason dialog when Lead stage changed to Unqualified  [Ramanathan Vaidyanathan](https://confluence.freshworks.com/display/~ramanathan.vaidyanathan) (Android) | Done | Unable to render Jira issues macro, execution error. |
| Multi Select  [Pavan](https://confluence.freshworks.com/display/~pavanpm@freshdesk.com)(Android) [Saranya Selvaraj](https://confluence.freshworks.com/display/~saranya.selvaraj) (iOS) | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| iPad Support [shyam sundar R](https://confluence.freshworks.com/display/~shyams@freshdesk.com) | In QA | Unable to render Jira issues macro, execution error. |
| Deal Lost reason dialogue when Deal stage changed to Lost    Lead Unqualified reason dialog when Lead stage changed to Unqualified  [Saranya Selvaraj](https://confluence.freshworks.com/display/~saranya.selvaraj) (iOS) | In QA | Unable to render Jira issues macro, execution error. |
| Email Conversations - Go Lang Implementation[Saravanan Periyasamy](https://confluence.freshworks.com/display/~saravanan.periyasamy) | In Progress | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Custom Forms Implementation - Go Lang [Rinoy Chacko](https://confluence.freshworks.com/display/~rinoy@freshdesk.com) | In Progress | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Android 8.0 (Oreo) Compatibility   * Auto call log fix - Contact lookup is made as Foreground service / Fix for receiving phone state (incoming/outgoing calls) * Default notification channel for notifications created in app   [Pavan P M](https://confluence.freshworks.com/display/~pavan.madhusoodanan) | Dev complete |  |

## **Success metric trend (over the past 3 months)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Metric | Trend |  |  |  |
| 1 | App installs | |  |  |  |  |  | | --- | --- | --- | --- | --- | | Platform | February | March | April | May | | iOS | 680 | 753 | 683 | 639 | | Android | 673 | 807 | 755 | 692 | |  | 252 | 430 |
| 2 | Active users | |  |  |  |  |  | | --- | --- | --- | --- | --- | | Platform | February | March | April | May | | iOS | 2195 | 2352 | 2275 | 2490 | | Android | 2416 | 2472 | 2495 | 2482 | |  | 519 | 509 |
| 3 | User sessions | |  |  |  |  |  | | --- | --- | --- | --- | --- | | Platform | February | March | April | May | | iOS | 25181 | 29097 | 28369 | 29137 | | Android | 52044 | 58272 | 56354 | 58795 | |  | 596 | 568 |
| 4 | Crash free sessions | |  |  |  |  |  | | --- | --- | --- | --- | --- | | Platform | February | March | April | May | | iOS | 99.75 | 99.80 | 99.78 | 99.84 | | Android | 99.19 | 99.09 | 99.39 | 99.60 | |  | 625 | 657 |

## **Top contributors (since** **last Aspirations - please leave this section blank if data not available)**

|  |  |
| --- | --- |
| Name | Contribution |
|  |  |

## **Top Issues (faced since last Aspirations)**

|  |  |  |
| --- | --- | --- |
| Issue | Root cause | Recurring |
|  |  |  |

## **Plan for next month (or) Aspirations**

|  |  |
| --- | --- |
| Goal | Deliverables |
| Email Conversations | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Notification settings for mobile | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. @ |
| Custom Forms Implementation | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Mitigation strategy | Recurring |
| Risk-1 |  | Yes/No |
| Risk-2 |  | Yes/No |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

**(Please keep this list engineering related - this section is optional)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
| Ask-1 | Write a sentence or two about this | Yes/No |
| Ask-2 |  | Yes/No |

## **Peer appreciation**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Appreciated by | Impact |  |
| [shyam sundar R](https://confluence.freshworks.com/display/~shyams@freshdesk.com) | [Siddharth Gopalasundaram](https://confluence.freshworks.com/display/~siddharth.gopalasundaram) | iPad support (Universal build) |  |

## **Plan/Roadmap/Vision - that extends beyond one month**

* Custom Forms Implementation

## **Demo/Deep dives/Miscellaneous items/...**

* Please add additional items as you see fit

## **Finally**

Copy this page's link in [2018-March](https://confluence.freshworks.com/pages/viewpage.action?pageId=130286249) page