# Title: Mobile - Q4 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - Q4 2018** Freshsales, Mobile, 05 Oct 2018 |
| Mission:  Enable Freshsales customers to access features of the product on mobile platforms (iOS & Android). |

|  |  |  |  |
| --- | --- | --- | --- |
| **Amaithi Padai** | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Rinoy Chacko | [rinoy.chacko@freshworks.com](mailto:rinoy.chacko@freshworks.com) | <https://github.com/rinoy28> |
| Saravanan P | [saravanan.periyasamy@freshworks.com](mailto:saravanan.periyasamy@freshworks.com) | [https://github.com/saravanan-fw](https://www.google.com/url?q=https://github.com/saravanan-fw&sa=D&source=hangouts&ust=1523513133125000&usg=AFQjCNEgHzFGlEfYOCqGauyMhBQidk9vcQ) |
| **Squad Lead** | Manikandan S | [manikandan.subramaniam@freshworks.com](mailto:manikandan.subramaniam@freshworks.com) | <https://github.com/manikandanks> |
| **Product Owner** | Swati Sharma | [swati.sharma@freshworks.com](mailto:swati.sharma@freshworks.com) |  |
| **Members** | Shyam Sundar R | [shyam.rajasekaran@freshworks.com](mailto:shyam.rajasekaran@freshworks.com) | <https://github.com/shyam-rajasekaran> |
| Saranya Selvaraj | [saranya.selvaraj@freshworks.com](mailto:saranya.selvaraj@freshworks.com) | <https://github.com/saranyasr> |
| Ramanathan Akila Vaidyanathan | [ramanathan.vaidyanathan@freshworks.com](mailto:ramanathan.vaidyanathan@freshworks.com) | <https://github.com/ramanathan-vaidyanathan> |
| Satya Ambarish | [satya.ambarish@freshworks.com](mailto:satya.ambarish@freshworks.com) | <https://github.com/SatyaDuvvur> |
| Sathish Kumar V | [sathish.vijayakumar@freshworks.com](mailto:sathish.vijayakumar@freshworks.com) | <https://github.com/sathish-vijayakumar> |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. App installations 3. Active users 4. User sessions 5. Crash free sessions |

## **Previous Aspirations Link:**

[Mobile - August 2018 Aspirations](https://confluence.freshworks.com/pages/viewpage.action?pageId=196872217)

## **Results: How did we do since last Aspirations? (Planned vs Delivered - Summarise the results and provide applicable links)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results | Deliverables |
| Files (Android & iOS)  Feature Onboarding  [shyam sundar R](https://confluence.freshworks.com/display/~shyams@freshdesk.com) [Satya Ambarish](https://confluence.freshworks.com/display/~satya.ambarish) | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Fix for editable deal & lead stage name (Android)  [Satya Ambarish](https://confluence.freshworks.com/display/~satya.ambarish) | Done | Unable to render Jira issues macro, execution error. |
| LinkedIn sales activity type handling (Android & iOS)  [Satya Ambarish](https://confluence.freshworks.com/display/~satya.ambarish) [Shyamsundar Rajasekaran](https://confluence.freshworks.com/display/~shyam.rajasekaran) | Done | Unable to render Jira issues macro, execution error. |
| Support for 32 bit devices (iOS)  [Saranya Selvaraj](https://confluence.freshworks.com/display/~saranya.selvaraj) | Done |  |
| Custom Forms - API & business logic - Go Implementation [Rinoy Chacko](https://confluence.freshworks.com/display/~rinoy@freshdesk.com)  Custom Forms - UI (Android & iOS) [Ramanathan Vaidyanathan](https://confluence.freshworks.com/display/~ramanathan.vaidyanathan) [Saravanan Periyasamy](https://confluence.freshworks.com/display/~saravanan.periyasamy) | Done    In progress | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |

## **Success metric trend (over the past 3 months)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Metric | Trend |  |  |  |  |
| 1 | App installs | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | Platform | April | May | June | July | August | September | | iOS | 796 | 741 | 747 | 683 | 915 | 833 | | Android | 755 | 692 | 635 | 787 | 889 | 959 | |  |  | 252 | 430 |
| 2 | Active users | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | Platform | April | May | June | July | August | September | | iOS | 2275 | 2490 | 2468 | 2445 | 2759 | 2955 | | Android | 2495 | 2482 | 2382 | 2445 | 2626 | 2761 | |  |  | 519 | 509 |
| 3 | User sessions | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | Platform | April | May | June | July | August | September | | iOS | 28369 | 29137 | 31513 | 31541 | 39892 | 36793 | | Android | 56354 | 58795 | 61502 | 68353 | 74377 | 77120 | |  |  | 596 | 568 |
| 4 | Crash free sessions | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | Platform | April | May | June | July | August | September | | iOS | 99.78 | 99.84 | 99.81 | 97.01 | 99.77 | 99.76 | | Android | 99.39 | 99.60 | 99.76 | 99.87 | 99.81 | 99.78 | |  |  | 625 | 657 |

## **Top contributors (since** **last Aspirations - please leave this section blank if data not available)**

|  |  |
| --- | --- |
| Name | Contribution |
|  |  |

## **Top Issues (faced since last Aspirations)**

|  |  |  |
| --- | --- | --- |
| Issue | Root cause | Recurring |
|  |  |  |

## **Plan for next month (or) Aspirations**

|  |  |
| --- | --- |
| Goal | Deliverables |
| Voice notes |  |
| Email notifications |  |
| Multiple currency support in deals |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Mitigation strategy | Recurring |
|  |  |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

**(Please keep this list engineering related - this section is optional)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
|  |  |  |

## **Peer appreciation**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Appreciated by | Impact |  |
| Satya Ambarish | Rinoy Chacko | Released the Files feature (his first app to production) in relatively less time |  |

## **Plan/Roadmap/Vision - that extends beyond one month**

* Email compose
* Multi-language support
* Call prompt (truecaller) for android
* Notification landing page

## **Demo/Deep dives/Miscellaneous items/...**