# Title: Rspec coverage initiative

Planned completion date to reach 100 % coverage is by end of December 2019. Plan suggested based on the estimate provided by all squads is to have one dedicated resource working on Rspec all time till Dec end. However squad is free to determine the course of action such as having couple of resource towards end of sprint, having one resource on a rotational basis etc.

![](data:text/html;base64,)

## **Automation coverage**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Squad | Initial coverage % as on 13/01/2020 | Coverage % as on 20 Jan 2020 | Total test cases | P0 | P1 |
| Sleeper cells | 58 | 58.62 | 1467 | 66 | 579 |
| Alpha | 31.26 | 31.26 | 1162 | 38 | 494 |
| Petta | 39.14 | 37.58 | 1333 | 88 | 467 |
| Usual suspects | 89 | 89.44 | 1288 | 16 | 292 |
| Hacker Hostel | 62.46 | 68.54 | 3054 | 66 | 909 |
| Pied Piper | 80.03 | 82.12 | 4598 | 447 | 1439 |
| Bye buggers | 49.41 | 49.41 | 1740 | 23 | 625 |
| Total Coverage |  | 59.18 |  |  |  |

## **Ember coverage**

|  |  |
| --- | --- |
| Date | Coverage percentage |
| 13 Jan 2020 | 59.79% Statement Coverage  46.77% Branch Coverage |
| 20 Jan 2020 | 59.81% Statement Coverage 46.82% Branch Coverage |