# Title: Sales 360 - Daily Status Update -CRM BU

Attendees -

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Items | Status | Team | Comments | Owner | Dependencies to track | FRelease Ticket | ETA |
| 09 Jan 2020 | MCR dependency clear | IN PROGRESS | FMarketer |  |  |  |  |  |
| 09 Jan 2020 | UFX- FreshID has not given any timelines |  | FMarketer |  |  | Track with FreshID |  |  |
| 09 Jan 2020 | Freshsales - All items red | NOT ON TRACK | FSales |  |  |  |  |  |

18 Mar 2020

|  |  |  |  |
| --- | --- | --- | --- |
| Items | Owner | Status | ETA |
| in Integ stack - iPaas apps will not be tested for Customer Preview |  |  |  |
| Listsv1 - Mobile testing to be done. Ram brought it up that Mobile is not taking  up Lists v1 testing .  Listv1 can go live in production without mobile as no impact on mobile | [Swathi Yerram](https://confluence.freshworks.com/display/~swathi.yerram)  [Ramanathan Vaidyanathan](https://confluence.freshworks.com/display/~ramanathan.vaidyanathan) |  |  |
| MCR testing with Chat On track. Next step to plan testing with Sameena  Plan for the day - UFX testing - role and user management | [Gowthaman Ravindran](https://confluence.freshworks.com/display/~gowthaman.ravindran) |  |  |
| High priority  bug FSALES-19173 to be taken up post 4 pm meeting | [Bhagirath Goud](https://confluence.freshworks.com/display/~bhagirath.goud) |  |  |
| Left NAV bar : FSALES-18921 to be fixed and docker to be provided by MArketer |  |  |  |
| Subscription Type and Status - All high priority bugs fixed but a few reopened  Some clarifications needed from Swathi. Filter options response check | [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) |  |  |
|  |  |  |  |