# Title: Sleeper Cells Sprint 1 - Sprint Retrospective - Nov 9

|  |  |  |  |
| --- | --- | --- | --- |
| What Went well | What didn't went well | What to continue | Action items |
| - The commitment was very clear. The team was well aware what to be pushed to prod and what are all the dev items to do +4 - Getting the requirements in planning(before a week). - Daily status updates. Everyone aware of the day planner +2 - ETA on work items - Setting up short term goals | - Ended up with spillovers due to ad-hoc items. - No ETA on L2 tickets for planning. +2 - The estimate can be given for both dev and review, Adhoc, iterations +3 - Ad-hoc was higher(too many subtasks) - Standup timings +2 | - Freshwave can continue +4 - Apart from L2 planning, we planned the items well - Daily sync up and updates - Setting up short term goals - Team spirit | - 12-12:30 for stand-ups |

**Appreciations**

|  |  |
| --- | --- |
| [Prakash Thiyagarajan](https://confluence.freshworks.com/display/~prakash.thiyagarajan)  - 2 | Analyzing and getting things done on L2 |
| [Ramkumar Ramani](https://confluence.freshworks.com/display/~ramkumar.ramani) - 3 | Helping in L2 analysis |
| [Bivil Jacob](https://confluence.freshworks.com/display/~bivil.jacob) - 3 | Apart from work, he helped in all situations whenever we got stuck |
| [Lakshmisai Varshitha](https://confluence.freshworks.com/display/~lakshmisai.varshitha) - 1 | Helping in Frontend part |