# Title: Sleeper Cells Sprint 2 - Retrospective - 23 Dec' 19

|  |  |  |  |
| --- | --- | --- | --- |
| What Went well | What didn't went well | What to continue | Action items |
| - Planning was good. Estimates were given with buffer +1 - Grooming went well - Clear idea on what we are going to work +1 - Not much ad-hoc/unplanned items - Clear idea on user stories well ahead. - Reduced spillovers compared to last sprint - Team coordination is good | - L2 time given was not properly estimated - Not taking UI automation part which was committed in priority - Given ETA is not accurate and we missed out to update the ETA while changes - Work was not analysed properly in grooming - In app notifications - QA bandwidth was not estimated properly | - Freshwave can continue +1 - Standups and grooming +3 | - ETA should be done properly - Dedicated L2 for the whole sprint |

**Appreciations**

|  |  |
| --- | --- |
| [Prakash Thiyagarajan](https://confluence.freshworks.com/display/~prakash.thiyagarajan)  - 1 | Backend was not foreseen and he took up the ad-hoc modifications |
| [Anish Dhamodaran](https://confluence.freshworks.com/display/~anish.dhamodaran)  - 1 | Delivered much user stories and coping up with the squad/ownership |
| [Bivil Jacob](https://confluence.freshworks.com/display/~bivil.jacob) - 3 | Took up the items and PR when people is not avaiable |
| [Lakshmisai Varshitha](https://confluence.freshworks.com/display/~lakshmisai.varshitha) - 1 | Helped a lot reg WF and rspecs |