# Title: Sleeper Cells Sprint 2 - Sprint Outcome

Sprint 2 items

Completed items are pushed to prod(combined effort of both qa and dev)  
Spillover items are can be either dev's or QA's

Completed  
- FSALES-13067 - Bulk actions for Sales sequence metrics(enhancement) - Completed  
- FSALES-14386 - Deleting SSEQ not updating the active/completed seq list for entities(bug) - completed  
- FSALES-15204 - Periodic workflow not triggering for closed\_date and expected close in deal workflow(bug) - Completed  
- FSALES-15268 - Adding owner ID in workflow webhooks(enhancement) - Completed  
- FSALES-15285 - Change Tags format from "," to ", "(Corcoran UAT) - Completed  
- FSALES-15386 - Pagination error on sales account SSEQ(bug) - Completed  
- FSALES-15397 - Will filter changes for increasing custom fields - Completed  
- FSALES-15425 - Hide SSEQ options based on roles(bug) - Completed  
- FSALES-15881 - Workflow direct field update not happening when associated record's validation fails(bug) - Completed  
- FSALES-15895 - Completed sales sequence tag not updated if record exited via replied email exit condition(bug) - Completed

Spillovers  
- FSALES-15490 - Workflow not executing with filter condition based on previous workflow's send email action(task) - Spillover(QA)  
- FSALES-15720 - SleeperCells UI automation fixes - Spillover(QA)  
- FSALES-15721, FSALES-16075 - Increasing custom field - Form service remap - Spillover(QA)

- FSALES-16126 - Field Permissions for Territory field(Corcoran) - Spillover(dev)  
- FSALES-16127 - Share permission modal - Content changes(Corcoran) - Spillover(dev)  
- FSALES-15406 - In app notification changes(Corcoran) - Spillover(dev)  
- FSALES-16076, FSALES-16077 - Increasing custom field - MYSQL, ES cleanup - Spillover (dev)  
- FSALES-16081, FSALES-16082 - RSPECs - Spillover (dev)  
- FSALES-6246 - Racing issue due to concurrent BG jobs - Spillover(dev)

On HOLD  
- FSALES-14541 - Clone Workflow(enhancement) - ON HOLD  
- FSALES-14772 - Roles for enable/disable SMS(enhancement) - ON HOLD  
- FSALES-15743 - Onboarding to Snowflake for Freshreports - ON HOLD  
- FSALES-15744 - Fresh Reports - Support for Renaming Modules - ON HOLD

Unplanned Items taken in the sprint(L2/adhoc items)  
- FSALES-16125 - SSEQ error while sending Emails with previous step actions(bug) - Completed  
- FSALES-16002 - Dependency dropdown field bug bcos of increasing custom field(bug) - Spillover(QA)  
- FSALES-16284 - Send email to owner throwing exceptions on Account and Deal workflows when Related contacts is empty(bug) - Spillover(QA)  
- FSALES-16383 - Rake task for increasing custom fields - Completed