# Title: Sprint 1

Start date : 13 Nov 2019

End date : 26 Nov 2019

Sprint board : <https://freshworks.freshrelease.com/FSALES/sprints/14967>

Story points committed :

Story points delivered :

**RETRO :**

|  |  |  |  |
| --- | --- | --- | --- |
| What went well? | What went wrong? | What we are going to focus? | Appreciation |
| 1. Testing was good in field permission GA. Proactively identified many blockers. | 1. Proactive and smart estimation was missing. Field permission was the area affected. | 1. Proactive and smart estimation. | 1. Illakia -  Great work in field permission testing. |
| 2. Agile adoption. Work became more organised and structured. | 2. Problems in the communication with cross functional teams. PM couldn't confirm reqs were complete. This put ' new paid apps model for marketplace' on hold. | 2. Get sign off from PM that the requirements are clear and final at interfacing or other dev team. This is needed to avoid rework. | 2. Ridwan - Lead convert/ merge |
|  | 3.  No clarity of tickets as grooming session was missing the first sprint. |  | 3. Muthu -  To join Illakia to speed up field permission testing. |
|  | 4. Some items spilled over due last minute meetings and CPQ take over by the team. |  |  |