# Title: Sprint 1 - The Usual Suspects

**Sprint Date:**  19 Nov' 19 to 04 Dec' 19

|  |  |  |  |
| --- | --- | --- | --- |
| Planned tickets | Completed | Spillover | Removed |
| 5 | 4 | 1 | 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Unplanned tickets | Completed | Spillover | Removed |
| 1 | 0 | 0 | 1 |

## **Sprint Retro:**

## **What went well?**

* Collected inputs from everyone +2
* Picking up only Ready for dev with no UX changes
* Identified the dependencies among the other squad
* Planning made for Automation changes
* Everybody knows who is working on what +2
* Helps with good knowledge sharing
* Collective responsibility when something breaks
* Clarified all the requirements upfront
* Updating the tickets(status)
* Creating subtask by dev

**What didn't go well?**

* Appathon was not included in the planning +4
* UX changes discussed - rework
* 1 frontend dev
* Do the grooming properly(more clarity on the tickets picked)
* Daily sync up didn't go well, as everyone was not involved
* Tech Debt bandwidth was not planned (RSpec)
* L2 bandwidth not planned

**What to continue:**

* Continue this model +3
* Planning tickets earlier
* ETA & updating status in tickets

## **Appreciation:**

* Sathish
* Uma +2
* Hari +1