# Title: Sprint 2

Start date : 27 Nov 2019

End date : 10 Dec 2019

Sprint board : <https://freshworks.freshrelease.com/FSALES/sprints/16363>

Story points committed :

Story points delivered :

**RETRO :**

|  |  |  |  |
| --- | --- | --- | --- |
| What went well? | What went wrong? | What we are going to focus? | Appreciation |
| Quick fixes of field permission bugs. 8 bugs got fixed. | Lack deeper technical analysis. Identified new tasks in CPQ. | Focus more on initial stages on the areas that have more cross functional dependencies. | Naveen. |
| L2 support ticket fixes. 4 in total. | Cross team dependencies identified towards the end in field permission. | Better sprint planning. | Illakia . |
|  | Many spill over and many items in the list which can't be accommodated in the current sprint. We added items to the sprint without proper estimation. | Update Freshrelease regularly. |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |