# Title: Sprint 20190911 Retrospective

|  |  |
| --- | --- |
| Date | 24 Sept 2019 |
| Participants | [Akshayvaliya Rakkanchath](https://confluence.freshworks.com/display/~akshayvaliya.rakkanchath) [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) [Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) [Meenaloshani Murugan](https://confluence.freshworks.com/display/~meenaloshani.murugan) [Meenakshi Manikandaswamy](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) [Venkat Narayanan](https://confluence.freshworks.com/display/~venkat.narayanan) [Sivasubramanian Ramar](https://confluence.freshworks.com/display/~sivasubramanian.ramar)[Vijayaragavan Venkatarathinam](https://confluence.freshworks.com/display/~vijayaragavan.venkatarathinam) [Mariappan Vaithilingam](https://confluence.freshworks.com/display/~mariappan.vaithilingam) |

### What did we do well?

* In general went well
* Clear priority
* Team adapted to the sprint ceremonies
* Committed was delivered to an extent
* More freedom
* More user story clarity for the team
* PM - Team interaction improved
* Grooming went well
* Daily standups
* Sprint 1 goals achieved (ceremonies and objectives met)
* NO fights!!!
* Open conversation

### What should we have done better?

* Tickets were not updated on-time
* Previous responsibilities should have been identified and planned
* Proper estimates
* Commitments were high
* Unplanned items were picked
* Work better as a team
* Estimates are not proper because of missed details
* Tickets are missing details
* Impact areas were missed
* Lack of transparency (sprint board and tickets were bare)
* Some active tickets missing in board
* Mid sprint prioritisation missing
* Actively pick from Ready-for-Dev was missing

**Appreciations**

#### [Irfan Shaik](%20%20%20%20/display/~irfan.shaik%0A)

[irfan.shaik@freshworks.com](mailto:irfan.shaik@freshworks.com)

 +5

[User icon: akshayvaliya.rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A)

#### [Akshayvaliya Rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A)

[akshayvaliya.rakkanchath@freshworks.com](mailto:akshayvaliya.rakkanchath@freshworks.com)

 +2

#### [Meenaloshani Murugan](%20%20%20%20/display/~meenaloshani.murugan%0A)

[meenaloshani.murugan@freshworks.com](mailto:meenaloshani.murugan@freshworks.com)

 +3

#### [Venkat Narayanan](%20%20%20%20/display/~venkat.narayanan%0A)

[venkat.narayanan@freshworks.com](mailto:venkat.narayanan@freshworks.com)

#### [Nivedita Peddiraju](%20%20%20%20/display/~nivedita.peddiraju%0A)

[nivedita.peddiraju@freshworks.com](mailto:nivedita.peddiraju@freshworks.com)