# Title: Sprint 20190925 Retrospective

|  |  |
| --- | --- |
| Date | 10 Oct 2019 |
| Participants | [Akshayvaliya Rakkanchath](https://confluence.freshworks.com/display/~akshayvaliya.rakkanchath) [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) [Vijayaragavan Venkatarathinam](https://confluence.freshworks.com/display/~vijayaragavan.venkatarathinam) [Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) [Meenakshi Manikandaswamy](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) [Meenaloshani Murugan](https://confluence.freshworks.com/display/~meenaloshani.murugan) [Venkat Narayanan](https://confluence.freshworks.com/display/~venkat.narayanan) [Sivasubramanian Ramar](https://confluence.freshworks.com/display/~sivasubramanian.ramar) |

### What did we do well?

* Shipped Custom modules import
* Nearly done with Custom modules import UI automations
* Landing page customisation most of what was planned completed

### What should we have done better?

* Backlog grooming should be done more aggressively (Missed a critical piece during initial discussions)
* Tickets to be updated more religiously

**Appreciations**

#### [Meenaloshani Murugan](%20%20%20%20/display/~meenaloshani.murugan%0A)

[meenaloshani.murugan@freshworks.com](mailto:meenaloshani.murugan@freshworks.com)

#### [Nivedita Peddiraju](%20%20%20%20/display/~nivedita.peddiraju%0A)

[nivedita.peddiraju@freshworks.com](mailto:nivedita.peddiraju@freshworks.com)

 +2

[User icon: akshayvaliya.rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A)

#### [Akshayvaliya Rakkanchath](%20%20%20%20/display/~akshayvaliya.rakkanchath%0A)

[akshayvaliya.rakkanchath@freshworks.com](mailto:akshayvaliya.rakkanchath@freshworks.com)

 +3

#### [Venkat Narayanan](%20%20%20%20/display/~venkat.narayanan%0A)

[venkat.narayanan@freshworks.com](mailto:venkat.narayanan@freshworks.com)

 +2