# Title: Sprint 20200115 Retrospective

**Sprint 20200115 Retrospective**

|  |  |
| --- | --- |
| Date | 28 Jan 2020 |
| Participants | [Akshayvaliya Rakkanchath](https://confluence.freshworks.com/display/~akshayvaliya.rakkanchath)[Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) [Sivasubramanian Ramar](https://confluence.freshworks.com/display/~sivasubramanian.ramar) [Venkat Narayanan](https://confluence.freshworks.com/display/~venkat.narayanan) [Meenaloshani Murugan](https://confluence.freshworks.com/display/~meenaloshani.murugan) [Meenakshi Manikandaswamy](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) |

|  |  |
| --- | --- |
| What did we do well? | What should we have done better? |
| * Act with urgency in Filter UX enhancement . Delivered the feature on committed timeline +1 * Collaboration with PM and Design team . Helps the team to deliver the feature on time- +2 * Realistic sprint planning * Responded L2 support tickets within SLA * Time Entires for resolving L2 tickets helps the team to track the time taken to responding the tickets.Helps in story estimation * On Sales 360 item - Impact analysis before starting dev work helps the team to identifying the issues/blockers earlier +2 * Collaboration with PM team . Get everything cleared before starting the story * No unplanned items * Good communication within team * Sprint Planning - Allocating single dev for L2 , Rspec  , Prod lights-on activity | * Impact Analysis should be improved, we missed few bugs on existing filter UX -Filter UX enhancements * Blocked below ticket even after the implementation and testing is done because of tech implementation <https://freshworks.freshrelease.com/FSALES/issues/FSALES-17103> . Review the tech implementation before dev starting. * Planning for RSPEC and Automation coverage * Update the acceptance criteria based on stands taken, instead on tracking comments * Act with urgency for all tickets * Sales 360:   + Need mocks before starting Development   + Unanswered / unresolved question before ready for dev |

|  |
| --- |
| **Appreciations** |
| * [Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) - For resolving complex L2 tickets in short span of time * [Venkat Narayanan](https://confluence.freshworks.com/display/~venkat.narayanan) [Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) +1- For in-depth analysis in sales 360 item * [Meenaloshani Murugan](https://confluence.freshworks.com/display/~meenaloshani.murugan) +1- Organising/Tracking squad activities , Filter UX testing * [Meenakshi Manikandaswamy](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) +1- More aggressive  and more active on filter UX testing * [Sivasubramanian Ramar](https://confluence.freshworks.com/display/~sivasubramanian.ramar) -Proactive and taking ownership on writing Rspec |

|  |
| --- |
| Action Items:   * Planning for RSPEC and Automation coverage -  [Vijayaragavan Venkatarathinam](https://confluence.freshworks.com/display/~vijayaragavan.venkatarathinam) * Tech implementation review before starting dev - [Akshayvaliya Rakkanchath](https://confluence.freshworks.com/display/~akshayvaliya.rakkanchath) * Update the acceptance criteria based on stands taken, instead on tracking as comments - [Swati Sharma](https://confluence.freshworks.com/display/~swati.sharma) [Swathi Yerram](https://confluence.freshworks.com/display/~swathi.yerram) * Sales 360:   + Need mocks before starting Development - [Swati Sharma](https://confluence.freshworks.com/display/~swati.sharma) |