# Title: Sprint 2 - The Usual Suspects

**Sprint Date:**  04 Dec' 19 to 18 Dec' 19

|  |  |  |  |
| --- | --- | --- | --- |
| Planned tickets | Completed | Spillover | Removed |
| 7 | 3 | 4 | 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Unplanned tickets | Completed | Spillover | Removed |
| 2 | 2 | 0 | 0 |

## **Sprint Retro:**

## **What went well?**

* Splitting Sub task for the items gives more clarity +1
* Daily stanups
* Giving better ETA's

**What didn't go well?**

* Team should Give the ETA for items
* Right Estimation For each item before picking +1
* Frontend Dependecy is more, Since only 1 Fronend Dev
* Daily Stand ups is not happen + 1
* Adhoc L2 Tickets, Affects the Current Item ETA's + 1
* Estimation didnt happen in man days
* Frontend Devloper is Occupied
* Rspec Has not been Covered

**What to continue:**

* Freshwave +2
* Daily Standup

## **Appreciation:**

* Hari +1
* Kalai
* Ashish