# Title: Sprint 3

Start date : 11 Dec 2019

End date : 24 Dec 2019

Story points committed : 58

Story points delivered : 15 (Doesn't include ready for staging merge items for field permissions)

**RETRO :**

|  |  |  |  |
| --- | --- | --- | --- |
| What went well? | What went wrong? | What we are going to focus? | Appreciation |
| 1. Less L2 tickets | 1. Too many spill overs | 1. Lets come prepared for meetings | 1. Ridwan and Sai for helping Naveen |
| 2. Manasa has started deployment in freshsales | 2. Fresh release is not upto date | 2. Deployment was delayed because of commits despite freezing staging because of varied reasons. | 2. Manasa for helping setup the SDK for testing |
| 3. Team lunch after a lot of planning |  | 3. Include time spent for deployment activities and verification of random failures in the ticket estimation | 3. Naveen for taking the initiative to organise team lunch |
| 4. Pull Requests are addressed quickly |  |  |  |