# Title: Sprint 4 - The Usual Suspects

**Sprint Date:**  02 Jan' 20 to 14 Jan' 20

|  |  |  |  |
| --- | --- | --- | --- |
| Planned tickets | Completed | Spillover | Removed |
| 5 | 2 | 3 | 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Unplanned tickets | Completed | Spillover | Removed |
| 1 | 1 | 0 | 0 |

## **Sprint Retro:**

## **What went well?**

* Daily stand up (Improved)
* Planning according man days (Improved)
* Few design changes given in the mid of a task were taken as new tickets

**What didn't go well?**

* ETA has to be more precise
* Frontend review man days to be planned
* Backlog Rspec to be planned
* Product update to be communicated for all features shipped
* Retro for Sprint 3 didnt happen
* Merging similar features caused delay in deployment

**What to continue:**

* Daily stand up
* Design and content reviews are happening on time

## **Appreciation:**

Sathish +2

Ownership on deployment

Palani & Ashish +1

Extending support in debugging issues, For frontend deliverables