# Title: Sprint 5

Start date : 08 Jan 2020

End date : 21 Jan 2020

Story points committed : 41

Story points delivered :  TBD

**RETRO :**

|  |  |  |  |
| --- | --- | --- | --- |
| What went well? | What went wrong? | What we are going to focus? | Appreciation |
| 1. Strategy was good. Daily stand ups were done effectively by running the planning spreadsheet | 1. Fresh release is not upto date | 1. More emails, less chat | 1. Naveen handled L2 tickets well despite having many in this sprint. (6) |
| 2. Tracking controller was moved to production successfully!!!! | 2. Spillovers have slightly increased | 2. Naveen/ Muthu will take the ownership to ensure that fresh release is upto date in the next sprint | 2. Appreciate the entire team for staying motivated in fixing all bugs related field permissions. |
| 3. Team meetings are better in terms of interaction compared to earlier ones. | 3. Buffer was not taken much into consideration during sprint planning. |  |  |
|  |  |  |  |