# Title: Sprint 5 - The Usual Suspects

**Sprint Date:**   20 Jan' 20 to 28 Jan' 20

|  |  |  |  |
| --- | --- | --- | --- |
| Planned tickets | Completed | Spillover | Removed |
| 6 | 2 | 2 | 2 - Rspec |

|  |  |  |  |
| --- | --- | --- | --- |
| Unplanned tickets | Completed | Spillover | Removed |
| 2 | 2 |  |  |

## **Sprint Retro:**

**What went well?**

* Contributed RSpec Backlog
* Tried meeting ETA's
* Planning went well for this Sprint, able to include all aspects(RSpec, L2, Tickets count)

**What didn't go well?**

* Providing prompt ETA for few tickets
* Responding L2 tickets within SLA
* Task been split into multiple tickets delayed the deployment
* Frontend code review takes time

**What to continue:**

* Meeting ETA's for all tickets
* RSpec backlog contribution

## **Appreciation:**

Palani +1

Contribution RSpec

Kalai

Adhoc item done on time

Ashish

Contributed Frontend testcase

Hari

Helping in Frontend testcase