# Title: Squad 1 - Q4 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - October 2018** Freshsales, Squad 1 - 05 Oct 2018 |
| Mission:   * Build and roll out integration faster. * Build features on core objects and associated ones. * Evolve and Maintain CSV import, Migration from other CRMs |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Vijayaragavan V | vijayaragavan.venkatarathinam | <https://github.com/vijayaragavanv> |
| **Product Owner** | Venkat  Swati Sharma  Vinay K | venkataraman.natarajan  swati.sharma  vinay.yevatkar |  |
| **Members** | Irfan Shaik | irfan.shaik | <https://github.com/irfu572> |
|  | Shaik Buden Saheb | buden.shaik | <https://github.com/buden1> |
|  | Aravinth Chandran | aravinth.chandran | <https://github.com/aravinth-chandran> |
|  | Arun Ignatius Infant | arun.ignatius | <https://github.com/arun-ignatius> |
|  | Ashish Muralidharan | ashish.muralidharan | <https://github.com/ashish-md> |
|  | Vaidhyanathan A | vaidhyanathan.ananthakrishnan | <https://github.com/vaidhyanathan-freshsales> |
|  | Ankita Tandel | ankita.tandel | <https://github.com/ankita-tandel> |
|  | Praveen Kumar V | praveenkumar.varadan | <https://github.com/praveenv92> |
|  | Gayatri R | gayathri.rukmadhavan | <https://github.com/gayuruk> |
|  | Gowthaman Ravindran | gowthaman.ravindran | <https://github.com/GowthamanRavindran-E2085> |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. Number of Jira items resolved 3. Test cases automated - RSpec coverage 4. Number of UI test cases automated |

## **Previous Aspirations Link:**

[Squad 1 - August 2018 Aspirations](https://confluence.freshworks.com/display/freshsales/Squad+1+-+August+2018+Aspirations)

## **Results: How did we do since last Aspirations? (Planned vs Delivered)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results | Deliverables |
| Core - Voice Notes [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) | In QA | Unable to render Jira issues macro, execution error. |
| Core - Introducing Sidebar in landing pages [arun infant ignatius](https://confluence.freshworks.com/display/~arunm@freshdesk.com) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) | In QA | Unable to render Jira issues macro, execution error. |
| Integration - Frontend events for tasks/appointments  [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) | In QA | Unable to render Jira issues macro, execution error. |
| Integration - Autopilot to Freshsales custom sync for internal account  [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Ramkumar Ramani](https://confluence.freshworks.com/display/~ramkumar.ramani) | In QA | Unable to render Jira issues macro, execution error. |
| Core - Option to associate multiple sales accounts to contacts - Phase 1  [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) [Ashish Muralidharan](https://confluence.freshworks.com/display/~ashish.muralidharan) | QA Done | Unable to render Jira issues macro, execution error. |
| Import - Allow contacts phone no. to be used in related contacts for deal import  [Ankita Tandel](https://confluence.freshworks.com/display/~ankita.tandel) | In Progress | Unable to render Jira issues macro, execution error. |
| Core - Unequal assignment of owners in territory through round robin  [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) | Ready for QA | Unable to render Jira issues macro, execution error. |
| Integration - Freshpipe issues  #36 issues since last aspiration. | In Progress\* | |  |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | |  |  |  |  |  |  |  |  |  |  |  | | type | key | summary | assignee | reporter | priority | status | resolution | created | updated | due | | JQL and issue key arguments for this macro require at least one Jira application link to be configured | | | | | | | | | | | |
| Core - Transfer owner  [Aravinth Chandran](https://confluence.freshworks.com/display/~aravinthchandran) @bala | Done | Unable to render Jira issues macro, execution error. |
| Import - Duplicate Import Label Fix [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) | Done | Unable to render Jira issues macro, execution error. |
| Integration - Enabling Frontend app development through Marketplace  [Arun Infant Ignatius](https://confluence.freshworks.com/display/~arun.ignatius) [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Bhuvanesh Babu](https://confluence.freshworks.com/display/~bhuvanesh.babu) [Ezaki](https://confluence.freshworks.com/display/~esaki) | Done | Unable to render Jira issues macro, execution error. |
| Integration - Trello and Asana integration via Marketplace backend app [Bhuvanesh Babu](https://confluence.freshworks.com/display/~bhuvanesh.babu) | Done | Unable to render Jira issues macro, execution error. |
| Core - Adding new type in sales activity  [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) | Done | Unable to render Jira issues macro, execution error. |
| Core - Notifications API for mobile  [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) | Done | Unable to render Jira issues macro, execution error. |
| Core - Provide user authenticated URL for export  [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) [Praveenkumar Varadan](https://confluence.freshworks.com/display/~praveenkumar.varadan) | Done | Unable to render Jira issues macro, execution error. |
| Core - Issues in payload that is sent to central  [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) | Done | Unable to render Jira issues macro, execution error. |
| Integration - Marketplace - CTI apps  @SI partner - CDC | Done |  |

## **Success metric trend (over the past 3 months)**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Metric | Since Aug 22 - Oct 5 | July 2018 | June 2018 | May 2018 | April 2018 | March 2018 | Feb 2018 | Jan 2018 | Dec 2017 |
| Features shipped | 3 | 4 | 2 | 1 | 2 | 3 | 4 | 3 | 1 |
| Number of JIRA items resolved | 25 | 13 | 15 | 20 | 28 | 33 | 28 | 34 | 10 |
| Test cases automated - RSpec coverage | 59% |  |  |  |  |  |  |  |  |
| Number of UI test cases automated | 30 | 15 | 24 | 18 | 4 | 4 | 71 |  |  |

## **Plan for next month (or) Aspirations**

|  |  |
| --- | --- |
| Goal | Deliverables |
| Core - Finding duplicate leads/contacts and Similar leads/contacts  [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) | Unable to render Jira issues macro, execution error. |
| Integration - Marketplace - Enhancements - Phase 3  [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan)[Bhuvanesh Babu](https://confluence.freshworks.com/display/~bhuvanesh.babu) | Unable to render Jira issues macro, execution error. |
| Core - Multi currency support  [Aravinth Chandran](https://confluence.freshworks.com/display/~aravinthchandran) | Unable to render Jira issues macro, execution error. |
| Core - Option to associate multiple sales accounts to contacts - Phase 2  [Ashish Muralidharan](https://confluence.freshworks.com/display/~ashish.muralidharan) | Unable to render Jira issues macro, execution error. |
| Import - Option to skip duplicate records during lead/contact import  [Ankita Tandel](https://confluence.freshworks.com/display/~ankita.tandel) | Unable to render Jira issues macro, execution error. |
| Core - Onboard central publisher gem to push backend events from Freshsales to Central  [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) | Unable to render Jira issues macro, execution error. |
| Rspec - Improve coverage to 70% by Q4.  @all |  |

|  |  |
| --- | --- |
| Stretch goal | Deliverables |
|  |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Ask | Recurring |
| Freshpipe | 1. Stability in current syncs(Freshdesk/Mailchimp/Hubspot) that are already supported. (<5 support tickets per month) 2. Ability to build new syncs where product should own 95% of the work. Expected ownership: 95% Current ownership: < 50% 3. Building new enhancements or fixing issues should take less time. Expected: Few hours to few days Current: 3+ weeks |  |
| Freshpipe | GDPR compliance. |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
| Freshpipe | EUC support and EUC Pod |  |

## **Peer appreciation**

|  |  |  |
| --- | --- | --- |
| Name | Appreciated by | Impact |
| [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan) [Bhuvanesh Babu](https://confluence.freshworks.com/display/~bhuvanesh.babu) [arun infant ignatius](https://confluence.freshworks.com/display/~arunm@freshdesk.com) [Shaik Buden Saheb](https://confluence.freshworks.com/display/~shaikb) @esaki |  | Marketplace roll out - this enables SIs and internal Presales team to build backend and frontend apps. |

## **Plan/Roadmap/Vision - that extends beyond one month (or) next Aspirations**

* Marketplace - Completion of listing 100 Marketplace apps
* Marketplace - Incremental framework support
* Core - Sales goals
* Freshpipe - To bring down the list of issues to less than 5 and have a good portion of control from our side for deployments