# Title: Unified Left Nav Bar

### **Beta scope (what, how ?) :-**

### **Ember Component Github page**

<https://github.com/freshdesk/unified-navbar-360>

### **Open Questions**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Open Questions | Scope | Pending on | ETA | Status | Decision |
| How to find the Domains of all the integrated products? Will Freshid have this? | Beta | [Sudharshan Jayasampath](https://confluence.freshworks.com/display/~sudharshan.jayasampath)  [Ravi Madabhushi](https://confluence.freshworks.com/display/~ravi.madabhushi)  [Vishal Dhawani](https://confluence.freshworks.com/display/~vishal.dhawani) |  | CLOSED  will need to revisit for GA | Response from Vishal: FreshID will have this information. As the beta scope includes that a single organization will have only one bundle and no standalone products, you can use [this](https://accounts.freshid.io/v2/docs/#/AccountService/ListAccounts) API to get the domains for the products. However, this is going to change for GA. |
| Who owns the design for beta scope? | Beta | [Srivatsan Venkatesan](https://confluence.freshworks.com/display/~srivatsan.venkatesan) |  | CLOSED | This will be owned by [Abhilash Pillai](https://confluence.freshworks.com/display/~abhilash.pillai) |
| Finalize design for beta scope (includes below)   1. Pixels 2. Icons 3. Roles & Permissions | Beta | [Abhilash Pillai](https://confluence.freshworks.com/display/~abhilash.pillai) | 31 Jan 2020 | CLOSED | Design available  [Unified Left Nav Bar](https://confluence.freshworks.com/pages/viewpage.action?pageId=230095693) |
| Products to consume first version of the ember component | Beta | Product SPOCS  Please see table here:-  [Sales360 SPOCS](https://confluence.freshworks.com/pages/viewpage.action?pageId=230088879) | 05 Feb 2020 | OPEN | Open for Freshcaller |
| Translation layer sample code | Beta | [Santhosh Kumar](https://confluence.freshworks.com/display/~santhosh.kumar) |  | OPEN |  |
| *"Call gets disconnected." -  Fcaller*  *"Chat history is not present"  - Fchat*  We need to finalize the way it is going to be implemented for GA. It may influence the design of the component. | GA | [Sudharshan Jayasampath](https://confluence.freshworks.com/display/~sudharshan.jayasampath)  [Srivatsan Venkatesan](https://confluence.freshworks.com/display/~srivatsan.venkatesan) |  | OPEN |  |