# Title: Webforms & Internationalization - April 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - March 2018** Freshsales - 11 Apr 2018 |
| Mission:   * Analytics * Internationalization |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Vivekanandan M | vivekanandan.murugesan | [https://github.com/](https://github.com/vijayaragavanv)vivekanandan |
| **Product Owner** | Swati Sharma | swati.sharma |  |
|  |  |  |  |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. Number of Jira items resolved |

## **Previous Aspirations Link:**

## **Results: How did we do since last Aspirations? (Planned vs Delivered)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results |  |
| Webform: Performance Optimization  [Uma Baskaran](https://confluence.freshworks.com/display/~uma.baskaran) | In QA | Unable to render Jira issues macro, execution error. |
| User based language support  [Uma Baskaran](https://confluence.freshworks.com/display/~uma.baskaran) | In QA | Unable to render Jira issues macro, execution error. |
| Webform: Autotrack Support  [Uma Baskaran](https://confluence.freshworks.com/display/~uma.baskaran) | Done | Unable to render Jira issues macro, execution error. |
| New Languages Support  1. Finnish 2. Japanese 3. Korean 4. Norwegian 5. Swedish 6. Turkish 7. Vietnamese | In Progress | Unable to render Jira issues macro, execution error. |
| 100% translation - new features | In Progress | Unable to render Jira issues macro, execution error. |
| Webform: Life cycle events - afterInstall, beforeSubmit, afterSubmit  [Uma Baskaran](https://confluence.freshworks.com/display/~uma.baskaran) | In QA | Unable to render Jira issues macro, execution error. |
| Enhancements & fixes:  IE issue: Unable to open forms created using webforms  Title field of webforms reverts back to previous value with a refresh  Segment Event Tracking  Powered by Freshsales to all plans  Whatsnew blocks helpdesk screenshot  CORS for Website staging signup url for Omnibar  Email template changed to be more specific about Lead or Contact updated and with Profile name  Ignore Autotrack on Webform submit to avoid duplicates while both Webform & Autotrack snippets are installed in the website | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error.  Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error.  Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error.  Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |

## **Plan for next month (or) Aspirations**

|  |  |
| --- | --- |
| Goal | Deliverables |
| Automate Translation process for new & updated strings |  |
| Webform:  Multiple Webform in the same page  Enable cache & versioning |  |
| Tech Debt: Frontend test cases & Tech Doc for Webforms |  |

|  |  |
| --- | --- |
| Stretch goal | Deliverables |
|  |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Mitigation strategy | Recurring |
|  |  |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
|  |  |  |

## **Peer appreciation**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Appreciated by | Impact | In their own words |
|  |  |  |  |
|  |  |  |  |

## **Plan/Roadmap/Vision - that extends beyond one month**

Advanced Customizations in Webform & Conversational form