# Title: Webforms & Internationalization - July 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - July 2018** Freshsales - 06 Jul 2018 |
| Mission:   * Analytics * Internationalization |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Vivekanandan M | vivekanandan.murugesan | [https://github.com/](https://github.com/vijayaragavanv)vivekanandan |
| **Product Owner** | Swati Sharma | swati.sharma |  |
|  |  |  |  |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. Number of Jira items resolved |

## **Previous Aspirations Link:**

## **Results: How did we do since last Aspirations? (Planned vs Delivered)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results |  |
| Freshsales to speak 7 more languages.  1. Finnish 2. Japanese 3. Korean 4. Norwegian 5. Swedish 6. Turkish 7. Vietnamese    Issue in Polish & Norsk | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| Webform:  Calendly replaced to Webforms in Product and Website  Contextual styling and lifecycle events trigger from form instead container  closeNotify fix for multiple webform instance | Done | Unable to render Jira issues macro, execution error.  Unable to render Jira issues macro, execution error.  Unable to render Jira issues macro, execution error. |
| Sentry Integration for Error Tracking | Done | Unable to render Jira issues macro, execution error. |
| Capture meta information of the lead generated | QA - In progress | Unable to render Jira issues macro, execution error. |

## **Success metric trend**

| Metric | May | June | July |
| --- | --- | --- | --- |
| Features / Enhancements Shipped | 2 | 2 | 2 |
| No.of Jira items resolved | 17 | 9 | 7 |
| Webforms | 1023 | 1114 ~ 91 | 1407 ~ 293 |
| Total Users  Non English Users  Percent | 99740  10599  10.63% | 105457 ~ 5717  11237 ~ 638  10.66% | 111897 ~ 6440  11836 ~ 599  10.57% |

## **Plan for next month (or) Aspirations**

|  |  |  |
| --- | --- | --- |
| Goal | Deliverables |  |
| Hovercard on List views | Unable to render Jira issues macro, execution error. |  |
| Automate Translation process for new & updated strings | Unable to render Jira issues macro, execution error. |  |
| Webforms: Dependent dropdown support - Waiting for Formservice | Unable to render Jira issues macro, execution error. |  |
| Tech Debt: Tech Doc for Webforms |  |  |

|  |  |
| --- | --- |
| Stretch goal | Deliverables |
|  |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Mitigation strategy | Recurring |
|  |  |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
|  |  |  |

## **Peer appreciation**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Appreciated by | Impact | In their own words |
|  |  |  |  |
|  |  |  |  |

## **Plan/Roadmap/Vision - that extends beyond one month**

Advanced Customizations in Webform & Conversational form