# Title: Webforms & Internationalization - June 2018 Aspirations

## 

|  |
| --- |
| **Aspirations - June 2018** Freshsales - 05 Jun 2018 |
| Mission:   * Analytics * Internationalization |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Vivekanandan M | vivekanandan.murugesan | [https://github.com/](https://github.com/vijayaragavanv)vivekanandan |
| **Product Owner** | Swati Sharma | swati.sharma |  |
|  |  |  |  |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. Number of Jira items resolved |

## **Previous Aspirations Link:**

[Webforms & Internationalization - April 2018 Aspirations](https://confluence.freshworks.com/pages/viewpage.action?pageId=187500282)

## **Results: How did we do since last Aspirations? (Planned vs Delivered)**

|  |  |  |
| --- | --- | --- |
| Goal (from previous Aspirations) | Results |  |
| Webform:  Multiple Webform in the same page  Enable cache & versioning | Done | Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. Unable to render Jira issues macro, execution error. |
| GDPR opt-in for webform | Done | Unable to render Jira issues macro, execution error. |
| Reflected XSS in webform | Done | Unable to render Jira issues macro, execution error. |
| Autotrack webform conflict | Done | Unable to render Jira issues macro, execution error. |
| Freshsales to speak 7 more languages.  1. Finnish 2. Japanese 3. Korean 4. Norwegian 5. Swedish 6. Turkish 7. Vietnamese | Ready To Test | Unable to render Jira issues macro, execution error. |

## **Success metric trend**

| Metric | May | June |
| --- | --- | --- |
| Features / Enhancements Shipped | 2 | 2 |
| No.of Jira items resolved | 17 | 9 |
| Webforms | 1023 | 1114 |
| Non English Users | 10599 / 99740 = 10.63% | 11237 / 105457 = 10.66% |

## **Plan for next month (or) Aspirations**

|  |  |  |
| --- | --- | --- |
| Goal | Deliverables |  |
| Meta information for leads & contacts generated through webforms | Unable to render Jira issues macro, execution error. | Unable to render Jira issues macro, execution error. |
| Brakeman warnings | Unable to render Jira issues macro, execution error. |  |
| Automate Translation process for new & updated strings | Unable to render Jira issues macro, execution error. |  |
| Webforms: Dependent dropdown support | Unable to render Jira issues macro, execution error. |  |
| Tech Debt: Frontend test cases & Tech Doc for Webforms & Internationalization |  |  |

|  |  |
| --- | --- |
| Stretch goal | Deliverables |
|  |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Mitigation strategy | Recurring |
|  |  |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
|  |  |  |

## **Peer appreciation**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Appreciated by | Impact | In their own words |
|  |  |  |  |
|  |  |  |  |

## **Plan/Roadmap/Vision - that extends beyond one month**

Advanced Customizations in Webform & Conversational form