# Title: Westwing - Mid Q3 2019 Aspirations

## 

|  |
| --- |
| **Aspirations - Q3 - 2019** Freshsales, Westwing - 30 Aug 2019 |
| Mission:   * Build features on core objects and associated ones * Build and roll out integration faster * Evolve and maintain CSV import |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Email** | **Git home (if applicable)** |
| **Tech Lead** | Vijayaragavan V | vijayaragavan.venkatarathinam | <https://github.com/vijayaragavan-venkatarathinam> |
| **Product Owner** | Venkat  Swati Sharma  Vinay K  Aditi Balaji  Vipul Mishra | venkataraman.natarajan  swati.sharma  vinay.yevatkar  aditi.balaji  vipul.mishra |  |
| **Members** | Irfan Shaik | irfan.shaik | <https://github.com/irfan-shaik> |
|  | Shaik Buden Saheb | buden.shaik | <https://github.com/buden-shaik> |
|  | Ashish Muralidharan | ashish.muralidharan | <https://github.com/ashish-muralidharan> |
|  | Vaidhyanathan A | vaidhyanathan.ananthakrishnan | <https://github.com/vaidhyanathan-ananthakrishnan> |
|  | Nivedita Peddiraju | nivedita.peddiraju | <https://github.com/nivedita-peddiraju> |
|  | Ayush Kalani | ayush.kalani | [https://github.com/](https://github.com/ankita-tandel)[ayush-kalani](https://github.com/ayush-kalani) |
|  | Bhuvanesh Babu | bhuvanesh.babu | <https://github.com/bhuvanesh-babu> |
|  | Praveen Kumar V | praveenkumar.varadan | <https://github.com/praveenkumar-varadan> |
|  | Naveen Baskaran | naveen.baskaran | <https://github.com/naveen-baskaran> |
|  | Tahseen Fathima Ibrahim | tahseen.ibrahim | <https://github.com/tahseen-ibrahim> |
|  | Brahmmaeswari Mahalingam | brahmmaeswari.mahalingam | <https://github.com/>[brahmmaeswari-mahalingam](https://github.com/brahmmaeswari-mahalingam) |
|  | Shivani Sampath | shivani.sampath | <https://github.com/shivani-sampath> |
|  | Illakia Varatharaj | illakia.varatharaj | <https://github.com/illakia-varatharaj> |
|  | Gowthaman Ravindran | gowthaman.ravindran | <https://github.com/gowthaman-ravindran> |
|  | Anushia Manikandan | anushia.manikandan | <https://github.com/anushia-manikandan> |
|  |  |  |  |

## **Success metrics - KPIs (Key Performance Indicators)**

|  |
| --- |
| 1. Features shipped 2. Number of tickets resolved 3. Test cases automated - RSpec coverage 4. Number of UI test cases automated |

## **Previous Aspirations Link:**

[WestWing - Q3 2019 Aspirations](https://confluence.freshworks.com/display/freshsales/Westwing+-+Q3+2019+Aspirations)

## **Results: How did we do since last Aspirations? (Planned vs Delivered)**

|  |  |  |
| --- | --- | --- |
| Goal | Status | Deliverables |
| **Core - Keyboard shortcuts for Inline edit**  [**Naveen Baskaran**](https://confluence.freshworks.com/display/~naveen.baskaran) [**Meenakshi Manikandaswamy**](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) | **Done** | [**FSALES-5082**](https://freshworks.freshrelease.com/FSALES/issues/FSALES-5082) |
| **Core - Recycle bin**  [**Ayush Kalani**](https://confluence.freshworks.com/display/~ayush.kalani)[**Anushia Manikandan**](https://confluence.freshworks.com/display/~anushia.manikandan) | **Done** | [**FSALES-8412**](https://freshworks.freshrelease.com/issues/FSALES-8412) |
| Core - Custom roles - Field permissions v2  [Buden Shaik](https://confluence.freshworks.com/display/~buden.shaik) [Meenakshi Manikandaswamy](https://confluence.freshworks.com/display/~meenakshi.manikandaswamy) | Done | [FSALES-10318](https://freshworks.freshrelease.com/FSALES/issues/FSALES-10318) |
| Core - Mobile HomeScreen API [Ashish Muralidharan](https://confluence.freshworks.com/display/~ashish.muralidharan) [Senthil Palanisamy](https://confluence.freshworks.com/display/~senthil.palanisamy) | Done | [FSALES-9639](https://freshworks.freshrelease.com/FSALES/issues/FSALES-9639) |
| Integration - FD-FS improvement  [Vijayaragavan Venkatarathinam](https://confluence.freshworks.com/display/~vijayaragavan.venkatarathinam) | Done | [FSALES-11548](https://freshworks.freshrelease.com/FSALES/issues/FSALES-11548) |
| Outlook contacts sync  [Irfan Shaik](https://confluence.freshworks.com/display/~irfan.shaik) | In Staging | [FSALES-10756](https://freshworks.freshrelease.com/FSALES/issues/FSALES-10756) |
| Activity Dashboard [Vaidhyanathan Ananthakrishnan](https://confluence.freshworks.com/display/~vaidhyanathan.ananthakrishnan)  [Bhuvanesh Babu](https://confluence.freshworks.com/display/~bhuvanesh.babu)  [Meenaloshani Murugan](https://confluence.freshworks.com/display/~meenaloshani.murugan) | In Testing | [FSALES-11446](https://freshworks.freshrelease.com/FSALES/issues/FSALES-11446) |
| Resizing column width in list views [Naveen Baskaran](https://confluence.freshworks.com/display/~naveen.baskaran) | Ready to Test | [FSALES-9657](https://freshworks.freshrelease.com/FSALES/issues/FSALES-9657) |
| Core - Custom Module - Import  [Ashish Muralidharan](https://confluence.freshworks.com/display/~ashish.muralidharan) | Ready to Test | [FSALES-10177](https://freshworks.freshrelease.com/FSALES/issues/FSALES-10177) |
| Seed Filter fields for Corcoran [Ashish Muralidharan](https://confluence.freshworks.com/display/~ashish.muralidharan) | Ready to Test | [FSALES-12676](https://freshworks.freshrelease.com/FSALES/issues/FSALES-12676) |
| Display picture for Deals  [Nivedita Peddiraju](https://confluence.freshworks.com/display/~nivedita.peddiraju) | In Review | [FSALES-10529](https://freshworks.freshrelease.com/FSALES/issues/FSALES-10529) |
| Recycle Bin V2  [Ayush Kalani](https://confluence.freshworks.com/display/~ayush.kalani) | In Progress | [FSALES-11496](https://freshworks.freshrelease.com/FSALES/issues/FSALES-11496) |

## **Success metric trend**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Metric | July 09 - Till Date | May 21 - July 09 | Mar 26 -  May21 | Jan 22- Mar 26 | Nov 19 - Jan 22 (2018/19) | Oct 5 - Nov 18 | Since Aug 22 - Oct 5 | July 2018 | June 2018 | May 2018 | April 2018 | March 2018 | Feb 2018 | Jan 2018 | Dec 2017 |
| Features shipped | 2(Feature) + 2(Major enhancement)+  5(Minor enhancements) | 3(Features) + 1(Major Enhancement) | 3(Features) +  1(Major enhancement) | 1(Features) + 8(Major Enhancements) | 3 | 2 | 3 | 4 | 2 | 1 | 2 | 3 | 4 | 3 | 1 |
| Number of JIRA items resolved | 29 | 37 | 26 | 53 | 44 | 43 | 25 | 13 | 15 | 20 | 28 | 33 | 28 | 34 | 10 |
| Test cases automated - RSpec coverage | 70% | 70% | ~70% | ~71% | ~69% | 59% | 59% |  |  |  |  |  |  |  |  |
| Number of UI test cases automated | 82 - P0 and P1  11 - P2 and P3        Total cases automated - 93    ~ 66.44%  coverage for P0 and P1 | 24 - P0 and P1  6 - P2 and P3  67 - API automation    Total cases automated - 97    ~ 65.58%  coverage for P0 and P1 | 127 - P0 and P1  234 - All            ~ 68.28%  coverage for P0 and P1 | 91              ~62.52%  coverage for P0 and P1 | 18              ~ 64.43% coverage for P0 and P1 | 41            So far, ~70% coverage for P0 and P1 | 30 | 15 | 24 | 18 | 4 | 4 | 71 |  |  |

## **Plan for next month (or) Aspirations**

|  |  |  |
| --- | --- | --- |
| Goal | Status | Deliverables |
| Freshsales - Freshdesk Bundle | Yet to start | [FSALES-11763](https://freshworks.freshrelease.com/FSALES/issues/FSALES-11763) |
| Delight metrics @all | Yet to start | [Delight metrics - Q3](https://freshworks.freshrelease.com/FSALES/issues/filter/14694) |
| Resizing Column Width in List views  [Naveen Baskaran](https://confluence.freshworks.com/display/~naveen.baskaran) | In progress |  |
| Corcoran Asks @all | On Going | [List](https://freshworks.freshrelease.com/FSALES/issues/filter/2206) |
| Sotheby's Asks @all | On Going | [List](https://freshworks.freshrelease.com/FSALES/issues/filter/1749) |

|  |  |
| --- | --- |
| Stretch goal | Deliverables |
|  |  |

## **Identified risks**

|  |  |  |
| --- | --- | --- |
| Risk | Ask | Recurring |
|  |  |  |

## **Do you have any specific asks? (any help needed to address constraints, unblocking, ...)**

|  |  |  |
| --- | --- | --- |
| Ask | Impact | Recurring |
|  |  |  |

## **Top contributors**

|  |  |
| --- | --- |
| Name | Impact |
|  |  |

## **Plan/Roadmap/Vision - that extends beyond one month (or) next Aspirations**